PRACTICAL EXAM SUBMISSION Student ID: SE130001 Student Name: Nguyen Van Cuong Course: PMG201c

REQUEST 1: NARRATIVE CHARTER STATEMENT

1. Project Objectives:

- To develop and launch the "Smart Campus" application on both App Store and Google Play within 6 months (by August 2026).

- To achieve 5,000 active freshman users within the first month of the Fall semester.

2. Project Scope:

- In-Scope: Interactive campus map, empty room locator, real-time bus tracking integration, user authentication via FPT email.

- Out-of-Scope: Academic grading system integration, tuition fee payment gateway.

3. Key Stakeholders:

- Project Sponsor: University Board of Management.

- End Users: Freshmen and current students.

- Support Team: University IT Department (for providing map data and bus API).

REQUEST 2: BUDGET ITEMS

Total Budget: $50,000

- Human Resources (Development Team): $30,000

  - 1 Project Manager ($5,000)

  - 2 Mobile Developers ($15,000)

  - 1 UI/UX Designer ($5,000)

  - 1 QA/Tester ($5,000)

- Infrastructure & Software: $8,000

  - Cloud Hosting (AWS) for 1 year: $3,000

  - Google Maps API License: $2,000

  - Apple/Google Developer Accounts & Tools: $3,000

- Marketing & Launch Event: $7,000

- Contingency Reserve (10%): $5,000

REQUEST 3: PROJECT RISKS

Risk 1: Third-party API Failure (Bus Tracking)

- Probability: Medium | Impact: High

- Mitigation Strategy: Work closely with the IT department to get early access to the API. Build a mock API for testing in case the real one is delayed.

Risk 2: Scope Creep

- Probability: High | Impact: Medium

- Mitigation Strategy: Implement a strict Change Control Process. Any requests for new features (e.g., adding a chat function) must be rejected or deferred to Phase 2.

Risk 3: Key Developer Resignation

- Probability: Low | Impact: High

- Mitigation Strategy: Ensure daily code commits, maintain thorough technical documentation, and cross-train team members.

REQUEST 4: PROJECT SCHEDULE / WBS

1.0 Initiation Phase

1.1 Finalize Project Charter

1.2 Conduct Kick-off Meeting

2.0 Planning Phase

2.1 Gather UI/UX Requirements

2.2 Design System Architecture

2.3 Finalize WBS and Gantt Chart

3.0 Execution Phase

3.1 UI/UX Prototyping (Figma)

3.2 Backend Development (Database & APIs)

3.3 Frontend Mobile Development (Flutter)

4.0 Testing & Deployment Phase

4.1 Internal QA Testing

4.2 User Acceptance Testing (UAT) with 50 students

4.3 Publish to App Store & Google Play